A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

Gathering Data (USN1) 2

Loading Data(USN2) 1

Data Preparation (Epic 2)

Handling Missing Values(USN3) 3

Creating Fields(USN4)3

Handling Inconsistency in Data(USN5)3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Data Visualization (Epic 3)

Bar Chart(USN6) 2

Pie Chart(USN7) 2

Line Chart(USN8)  2

Map(USN9) 4

Dashboard (Epic 4)

Developing Dashboard(USN10) 5

Story (Epic 5)

Developing Story(USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.

# ✅ Agile Sprint Planning — Educational Organization System

## Story Point Scale

- Very Easy → 1

- Easy → 2

- Moderate → 3

- Difficult → 5

# ✅ Sprint 1 — Core User Management

### User Management (Epic 1)

- Student Registration (USN1) → 2

- Email Confirmation (USN2) → 1

- User Login (USN3) → 3

### Student Management (Epic 2)

- View Student Profile (USN4) → 3

- Update Student Details (USN5) → 3

### Course Management (Epic 3)

- View Course Details (USN6) → 2

✅ Total Story Points in Sprint 1 =
2 + 1 + 3 + 3 + 3 + 2 = 14

# ✅ Sprint 2 — Service & Administration Features

### Service Request Management (Epic 4)

- Submit Service Request (USN7) → 3

- Track Request Status (USN8) → 3

- Request Approval Workflow (USN9) → 5

### Result Management (Epic 5)

- Upload Marks (USN10) → 3

- View Results (USN11) → 2

### Admin Management (Epic 6)

- User Management by Admin (USN12) → 5

✅ Total Story Points in Sprint 2 =
3 + 3 + 5 + 3 + 2 + 5 = 21

# ✅ Total Story Points Calculation

- Sprint 1 = 14

- Sprint 2 = 21

Total Story Points = 14 + 21 = 35

# ✅ Velocity Calculation

Velocity=Total Story PointsNumber of SprintsVelocity = \frac{Total\ Story\ Points}{Number\ of\ Sprints}Velocity=Number of SprintsTotal Story Points​ Velocity=35/2=17.5≈18Velocity = 35 / 2 = 17.5 \approx 18Velocity=35/2=17.5≈18

✅ Team Velocity = 18 Story Points per Sprint